# Project Goals
Improve the Table Lamp in many different areas:
- Make it lighter using better design
- Improve the dual axis beam to make the lamp smaller
- LAMP
  - Double the light power using 2 LED strip side by side
  - Add a touch dimmer to the lamp block, so it is always visible
  - Add a lamp screen using Policarbonate
  - Add a rotating joint to the lamp block so we can orient the emission plane. Currently it gets some strange angles.
  - Remove the Manfrotto Fixture
  - Remove the CV60 Hook
- Improve the color and the final layout
- Add four feets to the base in order to improve stability

Use a different project development approach: create a file for each object and then merge all toghether to simulate the total structure.

# SAL
### Completati
- Lamp Light Cover
- Lamp Body
- Lamp Strip
- Lamp Skirt
- Lamp Orientation Joint
- Arm-Long-Joint
- Arm-Short-Joint
### Da fare
Stampare skirt e strip in bianco
Ristampare Policarbonato che si è rovinato
Cambiare inserimento e metterlo a 90° (e se lo scavo fosse 0,75?)
Finire Battery cover
Finire Battery Holder
Passare a 28 mm di spessore
Fare disegno battery cover con perno rotazione base

Base Joint: allargare la finestra per il cavo
→ Modificato Ristampare

## Components
### Lamp Dimmer
https://www.aliexpress.com/item/1005005093284439.html

## Mechanical Components
### Lamp
2 mm il fondo
5 mm di estrusione
3 mm di basetta
6 mm di skirte

# For next iteration
Add a Qi Charger port